**iWish**

Project Status Report

By

**Mr. Visava Chumnuam 552115067**

**Mr. Saksorn Khongsirirat 552115070**

Department of Software Engineering

College of Arts, Media and Technology

Chiang Mai University

Project Advisor

**Mr.Kittitouch Suteeca**

Project Status Report

Project Proposal

|  |  |  |
| --- | --- | --- |
| **Project Name :** iWish | | |
| **Prepared by :**  Visava Chumnuam  Saksorn Khongsirirat | **Date :**10 June 2015 | **Report Process :**  Project Proposal |
| **Project Overall Status:** 10 % (Complete 100% of Proposal) | | |
| Milestone Deliverables performance reporting   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Statue** | | Project Proposal | 10 June 2015 | 100% | On Schedule | | | |

Project Status Report

Project Progress Report I

|  |  |  |
| --- | --- | --- |
| **Project Name :** iWish | | |
| **Prepared by :**  Visava Chumnuam  Saksorn Khongsirirat | **Date :** 29 July 2015 | **Report Process :**  Project Progress I |
| **Project Overall Status:** 40% (Complete 100% of Progress I) | | |
| Milestone Deliverables performance reporting   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | | **% Completed** | **Deliverable Statue** | | **Document** | | | | | | * Software Project Management Plan | | 29 July 2015 | 100% | On Schedule | | * Software Requirement Specification I | | 29 July 2015 | 100% | On Schedule | | * Software Design Document I | | 29 July 2015 | 100% | On Schedule | | * Test Plan for progress I | | 29 July 2015 | 100% | On Schedule | | * Test Record for progress I | | 29 July 2015 | 100% | On Schedule | | * Traceability record progress I | | 29 July 2015 | 100% | On Schedule | | **Prototype** | | | | | | * Admin can manage database. | | 29 July 2015 | 100% | On Schedule | | * Customer can manage shopping cart. | | 29 July 2015 | 100% | On Schedule | | | |

Project Status Report

Project Progress Report II

|  |  |  |
| --- | --- | --- |
| **Project Name :** iWish | | |
| **Prepared by :**  Visava Chumnuam  Saksorn Khongsirirat | **Date :** 22 October 2015 | **Report Process :**  Project Progress II |
| **Project Overall Status:** 70% (Complete 100% of Progress II) | | |
| Milestone Deliverables performance reporting   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | | **% Completed** | **Deliverable Statue** | | **Document** | | | | | | * Software Project Management Plan | | 22 October 2015 | 100% | On Schedule | | * Software Requirement Specification II | | 22 October 2015 | 100% | On Schedule | | * Software Design Document II | | 22 October 2015 | 100% | On Schedule | | * Test Plan for progress II | | 22 October 2015 | 100% | On Schedule | | * Test Record for progress II | | 22 October 2015 | 100% | On Schedule | | * Traceability record progress II | | 22 October 2015 | 100% | On Schedule | | **Prototype** | | | | | | * Evaluating System | | 22 October 2015 | 100% | On Schedule | | * Customer can manage the Wish list. | | 22 October 2015 | 100% | On Schedule | | | |